## Slide 1: Real-time Stabilization and 3D Reconstruction of Hand Gestures and Finger Movement Traces Using LED-Equipped Gloves
Zaynab Mourtada, Deniz Acikbas, Soham Naik, Alan Raj

## Slide 2: 1.0 Introduction
Scope and Intent of SQA Activities
Ensure high standards of quality, reliability, and performance.
Focus: Real-time stabilization and gesture tracking with LED-equipped gloves and ML algorithms.
  Features:
    Real-Time Gesture Tracking: LED gloves, video processing.
    Smoothing Techniques: Kalman Filter, Moving Average, CNN, LSTM.
    Visualization: Spline Interpolation, VR integration.
SQA Organizational Role
SQA Lead: Oversees all SQA activities.
Developers: Implement and review code.
Testers: Execute tests and log defects.
Project Manager: Align SQA with timelines and goals.

## Slide 3: 2.0 SQA Tasks
Key Tasks:
Code Quality Assurance: Follow coding standards (PEP 8, Google Java).
Unit Testing: Isolate functionality with mock objects.
Integration Testing: Seamless interaction of components (e.g., gesture tracking, VR).
System Testing: End-to-end testing under real-time conditions.
Performance Testing: Ensure 60Hz video processing with minimal latency.
Usability Testing: Accessibility for Parkinson’s patients.
Documentation Review: Ensure clarity and completeness.
Standards, Practices, Conventions:
Coding: PEP 8 (Python), Google Java (Android).
Testing: PyTest, Espresso.
CI/CD: GitHub Actions.

## Slide 4: 3.0 Reviews and Audits
Formal Technical Reviews (FTR):
System Specification Review: Focus on functional, performance, and interface requirements.
Project Plan Review: Feasibility of schedules and risk mitigation.
RMMM Review: Assess risk identification and mitigation plans.
Code Reviews: Ensure adherence to coding standards.
Audit Types:
Process Audit: Verify adherence to defined processes.
Product Audit: Validate work products meet standards.
Compliance Audit: Check coding/documentation compliance.
Audit Schedule:
Conducted at the end of major milestones.

## Slide 5: 4.0 Problem Reporting and Corrective Action/Follow-up
Reporting Mechanisms:
GitHub Issues: Track bugs and defects with labels (e.g., priority, status).
Hive Tasks: Link high-level project tasks to GitHub Issues.
Responsibilities:
Developers: Fix defects, update GitHub.
SQA Team: Verify defect resolution, perform regression testing.
Project Manager: Monitor progress.
Data Collection:
Logs in GitHub with defect ID, description, priority, and resolution date.
Metrics: Defect density, time to resolve, number of reopened issues.

## Slide 6: 5.0 Software Process Improvement Activities
Goals:
Enhance development quality, reduce defects, and increase efficiency.
Objectives:
Identify bottlenecks and inefficiencies.
Implement best practices (coding, testing, documentation).
Achieve compliance with standards (e.g., ISO/IEC 25010).
Responsibilities:
SQA Team: Analyze trends, recommend improvements.
Developers: Follow updated standards and provide feedback.
Project Manager: Allocate resources for SPI tasks.

## Slide 7: 6.0 Software Configuration Management Overview
SCM Plan Overview:
Version Control: GitHub with Git Flow branching model.
Change Management: Pull requests require code review before merging.
Baseline Management: Establish baselines for Alpha, Beta, and Release Candidate phases.
Backup and Recovery: Weekly backups stored on GitHub and mirrored to cloud storage.

## Slide 8: 7.0 SQA Tools, Techniques, Methods
Tools:
Version Control: GitHub for collaboration.
Project Management: Hive for task management.
Testing: PyTest (Python), Espresso (Android).
CI/CD: GitHub Actions.
Documentation: Google Drive for storage.
Techniques:
Code Reviews and Pair Programming.
Regression Testing for stability.
Methods:
Black-Box Testing: Test system functionality.
White-Box Testing: Evaluate internal code logic.
Exploratory Testing: Unscripted testing to uncover issues.